## Slide 1
IAC IP23 WBS (WORK BREAK STRUCTURE)
DOMAIN NAME- DATA ANALYTICS
INTERN NAME- AARUSHI BOSE
PROJECT NAME- STUDENT DATA ANALYSIS

## Slide 2: WORK BREAKDOWN STRUCTURE – IP23 Live Project Deliverables – ‘Data Analytics’
Create a
‘DATA VISUALIZATION’
as per Industry Ways of Working
INITIATION
Project Charter
SRS Document
PLANNING
WBS
Project Schedule
RAID Logs
EXECUTION & MONITORING
Lessons Learnt, Project Report
Visualization files
Video
CLOSURE
Study Data
Clean Data
Import Data
Analyse & Create Visualization
Notes: Project Objective at the Top, then dependencies (Activities) and sub dependencies (Tasks) Activities:
Tasks: WBS name: Website design
Description: Revamp our old website design based on the new branding.
Completion date: 9/15/21
Budget: $50,000
Level 1:
Revamp website design
Level 2:
Revamp brand guidelines (Complete)
Create messaging framework (Complete)
Redesign logo (In progress)
Add new photography (Open)
Level 3:
1. Revamp brand guidelines
Brand colors—Kat Mooney
Brand mood board—Kat Mooney
Design UX—Ray Brooks
2. Create messaging framework
Headline—Daniela Vargas
Mission statement—Daniela Vargas
Language guidelines—Daniela Vargas
3. Redesign logo
Sketch—Kabir Madan
Mockups—Kat Mooney
Final designs—Kat Mooney
4. Add new photography
Photoshoot—Kabir Madan
Photo edits—Kat Mooney
Final selections—Kabir Madan

## Slide 3: WORK BREAKDOWN STRUCTURE – IP23 Live Project Deliverables – ‘MANAGEMENT’
Create a
‘BUSINESS PROCESS’
as per Industry Ways of Working
INITIATION
Project Charter
Scope Document
PLANNING
WBS
Project Schedule
RAID Logs
EXECUTION & MONITORING
Lessons Learnt, Project Report
Process Map
Presentation Video
CLOSURE
Templates
Understand 'As - Is' Process
Identify Gaps
Research
Create 'To-Be' Process
Notes: Project Objective at the Top, then dependencies (Activities) and sub dependencies (Tasks) Activities:
Tasks: WBS name: Website design
Description: Revamp our old website design based on the new branding.
Completion date: 9/15/21
Budget: $50,000
Level 1:
Revamp website design
Level 2:
Revamp brand guidelines (Complete)
Create messaging framework (Complete)
Redesign logo (In progress)
Add new photography (Open)
Level 3:
1. Revamp brand guidelines
Brand colors—Kat Mooney
Brand mood board—Kat Mooney
Design UX—Ray Brooks
2. Create messaging framework
Headline—Daniela Vargas
Mission statement—Daniela Vargas
Language guidelines—Daniela Vargas
3. Redesign logo
Sketch—Kabir Madan
Mockups—Kat Mooney
Final designs—Kat Mooney
4. Add new photography
Photoshoot—Kabir Madan
Photo edits—Kat Mooney
Final selections—Kabir Madan

## Slide 4
INITIATION
Project Charter
Scope Document
Create an Analysis of Student Interns for Understanding the Interplay of Scholastic Achievements, Event Engagement, Career Ambitions, and Determinants among Student Interns
Create a scope document which contains
In Scope: Data Collection, Data Analysis, Stakeholder Management, Insights and Recommendations
Out of Scope: Constraints, Risks, Assumptions, Dependencies.
STAGE 1

## Slide 5
PLANNING
WBS
Project Schedule
RAID Logs
Create a documented Work Break Structure to follow the processes for the completion of the project.
Set a schedule along with the project timelines and complete the tasks accordingly.
Analyse for the Risks involved, Assumptions made, Issues and Dependencies of the project
STAGE 2

## Slide 6
EXECUTION & MONITORING
Video
Visualization files
Study Data
Clean Data
Import Data
Analyse & Create Visualization
Create a video demonstration explaining the project.
STAGE 3

## Slide 7
CLOSURE
Lessons Learnt, Project Report
Document the information from the project in the forms of lessons learnt, make a proper project report containing all the techniques used in the creation of the project with the summary and other deliverables.
STAGE 4

## Slide 8
Below is the work breakdown structure (WBS) for the project:
Project Name: Student Data Analysis Domain: Data Analytics
Project Initiation
  Define project objectives and scope
  Assemble project team
  Develop a project timeline and milestones
Data Collection
  Identify data sources (e.g., academic records, surveys, event attendance logs)
  Collect and compile relevant data
  Ensure data quality and integrity
  Seek necessary permissions and consents

## Slide 9
3.Data Preprocessing
  Data cleaning (handling missing values, outliers, duplicates)
  Data transformation (e.g., normalization, encoding categorical variables)
  Data integration (if data comes from multiple sources)
4.Insight Generation
1.Summarize findings and insights from the analysis
2.Identify significant factors influencing scholastic achievements and
career ambitions
3.Highlight any unexpected or interesting discoveries

## Slide 10
5.Visualization and Reporting
  Create clear and informative visualizations (charts, graphs)
  Prepare a comprehensive report summarizing the analysis and insights
  Develop visual presentations for stakeholders
6.Recommendations and Implications
  Provide recommendations for improving intern programs or student support
  Discuss the implications of the findings for educational institutions and employers
7.Project Conclusion
  Review the project's objectives and whether they were met
  Document lessons learned and potential areas for future research
  Finalize project documentation and deliverables

## Slide 11
8.Presentation and Communication
  Present findings to relevant stakeholders (e.g., university administrators, internship coordinators)
  Answer questions and facilitate discussions based on the analysis
9.Project Closure
  Ensure all project tasks are completed
  Archive project data and documentation
  Conduct a post-project evaluation